## Slide 1
Development of
a Smart System
for Monitoring
Driver’ Behaviour
Joel Vaz

## Slide 2
Android Application for data collection (75%)
  Already tested in Android device;
  Data fidelity tested against other GPS applications;
  Implemented Data Base for storage;
  TODO: Integration with data processing && further testing;
Data gathering (20%)
  Bus trips at different times with different drivers;
  Personal vehicles;
Data Validation && Data Parsing (10%)
  Conceptual idea of data validation; (Remove wrong GPS and speed data)
Data Processing (5%)
  Conceptual Idea to propose;
  Need to define architecture and choose technologies to implement;
Write and prepare presentation (0%)
Current Situation (31/10)

## Slide 3
Android Application I
Development environment print screen.
Location from device’ internal GPS;
Acceleration, Rotation, Magnetic filed and Gravity (if all sensors present on device);
User Id to associate data with driver.
Data aquisition starts when “GET LOCATION” is pressed, it ends when apllication is closed.

## Slide 4
Data is obtained at a 10Hz sampling rate (GPS data acquisition maximum sampling rate);
Data is sent to a data base (firebase) and transfered to processing computer as a JSON file;
Data is associated with a Driver’ and Trip’ ID;
Android Application II

## Slide 5
Possible data validation is comparing data obtained at instant t Data[t] with Data[t-1] and Data[t+1];
If deviation is too high, data can be considered invalid;
Another possible approach is to use redundancy, for example another data collection application from a different device;
Data Validation

## Slide 6
Data Base Model
Raw data from application goes here
Validation()
Processing()
sendToDB()
FunctionAvg()
sendToDB()

## Slide 7
Driver Characteristics

## Slide 8
Agile Board

## Slide 9
Document and presentation dates?
Data processing Algorithm? (Fuzzy?)
Driver score output should be a single value or a multitude of characteristics with associated values?
Data Presentation? Create apllication for driver’ results?
Set skype weekly ~30 minute meetings for progress reports?
On final presentation/document should I mention Agile?
Next Steps?
Doubts && Questions